# BudgetWise Web App – Roadmap with Technologies (react Version)

### Phase 1: Foundations (Weeks 1–2)

Goal: Authentication & user profiles

- Backend: Java (Spring Boot, Spring Security, JWT)

- Frontend: React

- Database: PostgreSQL or MySQL

- APIs: RESTful APIs (Spring Boot controllers)

- DevOps: GitHub, Docker for containerization

✅ Deliverable: Secure login/signup, role-based access, profile setup.

### Phase 2: Transaction Tracking (Weeks 3–4)

Goal: Expense & income management

- Backend: Spring Data JPA (CRUD APIs for transactions, categories)

- Frontend: React + validation

- Features: Categorized input, edit/delete transactions, transaction history

- Database: Expense & income tables with category mapping

✅ Deliverable: Users can record, edit, and view categorized transactions.

### Phase 3: Budgeting & Savings (Weeks 5–6)

Goal: Budgets & savings goals

- Backend: Business logic in Spring Boot (budget progress, alerts)

- Frontend: React components for budgets (progress bars, cards, alerts)

- Database: Budget & savings goals schema

- Notifications: Simple rule-based alerts when nearing/exceeding budgets

✅ Deliverable: Budget & savings goals fully functional with progress tracking.

### Phase 4: Visualization & Analytics (Week 7)

Goal: Financial insights with charts

- Frontend:, Apex Charts, or Chart.js for React

- Backend: Aggregate queries with JPA/JPQL

- Features:

  - Monthly spending comparisons (bar charts)

  - Category-wise breakdown (pie charts)

  - Income vs expenses trends

✅ Deliverable: Interactive dashboard with accurate visual insights.

### Phase 5: Export & Community (Week 8)

Goal: Data export & optional forum

- Data Export: Apache POI (Excel/CSV), iText/JasperReports (PDF)

- Cloud Backup: Google Drive API / Dropbox API integration

- Community Forum (Optional):

  - Backend: Spring Boot REST APIs for posts/comments

  - Frontend: React forum UI (likes, comments, discussions)

- Optional AI Advisor: Integrate financial tips (rule-based or OpenAI API)

✅ Deliverable: Export/backup working; community/forum feature available.

## 📊 Evaluation Criteria

- Week 2: Authentication & profile setup complete

- Week 4: Expense & income tracking working

- Week 6: Budget & savings functional

- Week 7: Data visualizations ready

- Week 8: Export & community/forum implemented

⚙️ Final Tech Stack:

- Backend: Java, Spring Boot, Spring Security, JWT, JPA/Hibernate

- Frontend: React, ApexCharts

- Database: MySQL

- Data Export: Apache POI, JasperReports/iText

- Cloud: Google Drive/Dropbox API

- DevOps: GitHub/GitLab, Docker, CI/CD (GitHub Actions/Jenkins)